## Slide 1: Degree and Graduation Seminar Project Management Framework

## Slide 2
A project is a temporary endeavor undertaken to create a unique product, service, or result.
What is a project?
Operational work, or operations, are the repetitive, ongoing activities required to sustain a business and achieve its objectives.
What is operational work?
Project vs. Operational work

## Slide 3
  Temporary: has a start and end
  Unique: creates a unique product, service or result
Project

## Slide 4: Project management
Project management is the application of knowledge, skills, tools, and techniques to project activities to meet the project requirements.
4

## Slide 5
  Projects can be the actions required to achieve the strategic planning of the company.
Strategic planning and projects

## Slide 6: Project Management Office (PMO)
A PMO is an organizational entity having various responsibilities related to the centralized and coordinated management of the projects under its domain.

## Slide 7: Stakeholders
Stakeholders are people or organizations whose interests may be positively or negatively impacted by the project.

## Slide 8: Stakeholder management
Stakeholder management is the process used to manage the expectations of any person or organization whose interests may be positively or negatively impacted by the project.

## Slide 9
Stakeholders influence, risk, uncertainty and cost of changes

## Slide 10: Organizational structure
Organizational structure is the plan for the systematic arrangement of work, comprising functions, relationships, responsibilities, authorities and communications among individuals within each department.
There are three types of organizational structures:
  Project oriented
  Functional
  Matrix

## Slide 11: Functional Organization
A functional organization is a hierarchical organization where each employee has one clear superior, and staff are grouped by areas of specialization and managed by a person with expertise in that area.

## Slide 12: Project Oriented Organization
Project oriented organization is any organizational structure in which the project manager has full authority to assign priorities, apply resources, and direct the work of persons assigned to the project.

## Slide 13
Matrix Organization
In a matrix organization, the power is shared by the functional manager and the project manager. If the power leans towards the project manager, it is a strong matrix, if it leans towards the functional manager it is a weak matrix. If the power is evenly shared, it is a balanced matrix.
There are three types of matrix organization:
  Strong matrix
  Balanced matrix
  Weak matrix

## Slide 14: Strong Matrix Organization
A strong matrix organization is a type of organizational structure where functions have less priority and power rests with the project managers.

## Slide 15: Weak Matrix Organization
A weak matrix organization is a type of organizational structure where functions have a higher priority and power rests with the functional managers.

## Slide 16: Balanced Matrix Organization
A balanced matrix organization is a type of organizational structure where functions and projects have the same priority.

## Slide 17: Tight Matrix Organization
A tight matrix refers to locating the offices for the project team in the same room. It has nothing to do with a matrix organization.

## Slide 18: Project Expediter
Project expediter is a role that acts primarily as a staff assistant and communications coordinator, who cannot make or enforce decisions.

## Slide 19: Project Coordinator
A project coordinator is a type of role similar to the project expediter, except that the coordinator has some power to make decisions, some authority and reports to a higher level manager.

## Slide 20: Some tips to remember:
Functional = independent departments
Project oriented = no “home” at the end of the project
Matrix = 2 bosses

## Slide 21: Project objectives
  Should be defined at the beginning of the project
  Included in the plan
  PM responsibility
  Must be SMART (specific, measurable, achievable, realistic, time-bound)

## Slide 22: Constraints
Constraint is a state, quality, or sense of being restricted to a given course of action or inaction. An applicable restriction or limitation, either internal or external to a project, which will affect the performance of the project or a process.

## Slide 23
18/02/2014
23
A program is a group of related projects, managed in a coordinated way, to obtain benefits and control not available from managing them individually.
Program

## Slide 24
18/02/2014
24
A portfolio is a collection of projects or programs and other work that are grouped together to facilitate effective management of that work for meeting strategic business objectives.
Portfolio

## Slide 25: OPM3
OPM3 is PMI’s organizational project management maturity model, designed to help organizations determine their level of maturity in project management.

## Slide 26: Management by Objectives (MBO)
MBO is a management philosophy with three steps: 1. Establish unambiguous and realistic objectives; 2. Periodically evaluate if objectives are being met; and 3. Implement corrective action.

## Slide 27: Lessons learned
Lessons learned is the experience gained from the process of performing the project, both positive and negative.

## Slide 28: Sample Question
You are a public executive working on your fourth project to order new buses for a transportation route between 2 cities. You include a government official as a stakeholder and plan to include meetings with him in the WBS. Your manager objects to such activities as unnecessary. The BEST response is to inform your manager that:
  A. The government official can negatively impact the project.
  B. The government official knows the end-users better than any of us.
  C. The government official is a stakeholder since the buses will be used in his city.
  D. The government official is a stakeholder because he will be using the buses.

## Slide 29: Sample Question
All of the following are parts of the team's stakeholder management effort EXCEPT:
  A. Giving stakeholders extras.
  B. Identifying stakeholders.
  C. Determining stakeholders' needs.
  D. Managing stakeholders' expectations.

## Slide 30: Sample Question
You are the project manager for your organization. Influencing your organization requires which of the following?
  A. An understanding of the organizational budget.
  B. Research and documentation of proven business cases.
  C. An understanding of formal and informal organizational structures.
  D. Positional power.

## Slide 31: Sample Question
An organization is going through an evolutionary phase of restructuring the way it does projects. In a shift from a weak matrix organization to a strong matrix organization, the power is shifted from the:
  A. Project manager to the functional manager.
  B. Expediter to the coordinator.
  C. Functional manager to the project manager.
  D. Functional manager to the sponsor.

## Slide 32: Sample Question
Which form of organization retains many characteristics of a functional organization and treats the project manager’s role as more of a coordinator or expediter than a manager?
  A. Project oriented.
  B. Functional.
  C. Strong matrix.
  D. Weak matrix.

## Slide 33: Sample Question
A form of project organization where power is evenly shared between the functional manager and the project manager is called:
  A. A tight matrix.
  B. A weak matrix.
  C. A balanced matrix.
  D. A strong matrix.

## Slide 34: Sample Question
A project manager is trying to complete a software development project, but cannot get enough attention for the project. Resources are focused on completing process-related work and the project manager has little authority to properly assign resources. What form of organization must the project manager be working in?
  A. Functional.
  B. Matrix.
  C. Expediter.
  D. Coordinator.

## Slide 35: Sample Question
Who has the MOST power in a project oriented organization?
  A. The project manager.
  B. The functional manager.
  C. The team.
  D. They all share power.

## Slide 36: Sample Question
A manager and the head of engineering discuss a change to a major work package. After the meeting, the manager contacts you and tells you to complete the paperwork to make the change. This is an example of:
  A. Management attention to scope management.
  B. Management planning.
  C. A project expediter position.
  D. A change control system.

## Slide 37: Sample Question
A project is managed by a project coordinator. Which of the following statements is most likely to be true?
  A. The performing organization is a weak matrix.
  B. The performing organization is doing "management by projects".
  C. The performing organization is a strong matrix.
  D. The performing organization is project oriented.

## Slide 38: Sample Question
Being told to complete the project in 3 months using only 4 resources is an example of:
  A. Constraints.
  B. Earned value analysis components.
  C. Benefit cost ratios.
  D. Law of diminishing returns.

## Slide 39: Sample Question
An advisor to a new project manager tells the project manager to create lessons learned at the end of a project. What does lessons learned include?
  A. Variances and their causes.
  B. Reports from the customer.
  C. Reports from management.
  D. All the plans used in the project.

## Slide 40: Sample Question
A project is:
  A. Temporary and unique.
  B. Repetitive work.
  C. Work that can be accomplished in 40 hours or less.
  D. Work required to sustain a business.

## Slide 41: Sample Question
The skills required for effective project management include knowledge of standards and regulations, understanding the project environment, and:
  A. Application area knowledge.
  B. Engineering knowledge.
  C. Software knowledge.
  D. Financial knowledge.

## Slide 42: Sample Question
A project manager is completing the WBS with the project team, but the session is hard to manage. There are 200 people in the room representing 4 different departments. Some of the people who will be working on the project later are talking about other things while earlier work is discussed. Which of the following BEST describes the real problem?
  A. The project sponsor should be leading this kind of meeting.
  B. They are not following the project communications management plan.
  C. There are too many departments involved in the project.
  D. The project manager is really managing a program.

## Slide 43: Sample Question
You are a member of your company's project office. The company is running many concurrent projects; most of them share a resource pool. Understanding how resources are utilized across projects is seen as being essential to cost effectiveness and profitability. You recently received an inquiry to assess the benefits of using project management software to manage the company's project portfolio. Which of the following is true?
  A. Project management software has the capability to help organize resource pools.
  B. Supporting project portfolio management is not the project office's business.
  C. Evaluating project management software is not the project office's business.
  D. Project management software will dramatically simplify the task of leveling resources across projects with different project management teams.

## Slide 44: Sample Question
The policies, methodologies, and templates for managing projects within the organization should be supplied by the:
  A. Project sponsor.
  B. Functional department.
  C. Project management office.
  D. Project manager.

## Slide 45: Sample Question
The compilation of all the phases within a project equates to:
  A. The project life cycle.
  B. The product life cycle.
  C. Project completion.
  D. Product completion.

## Slide 46: Sample Question
The previous project manager for your project managed it without much project organization. There is a lack of management control and project deliverables are not clearly defined. Which of the following would be the best choice for getting your project better organized?
  A. Adopt a lifecycle approach to the project.
  B. Develop lessons learned for each phase.
  C. Develop specific work plans for each work package.
  D. Develop a description of the product of the project.

## Slide 47: Sample Question
You are the CEO of a large publishing house and want to improve project management practices in your company. What is the BEST thing to do in order to manage the publication of each issue?
  A. Clearly define the work to be supplied by other companies.
  B. Retain the functional organizational structure.
  C. Set up a project office.
  D. Identify all the stakeholders for the project.

## Slide 48: Sample Question
The Organizational Project Management Maturity Model (OPM3) addresses:
  A. An examination of an enterprise’s project management process capabilities.
  B. A standard practice for project management.
  C. A standard practice for program management.
  D. A standard practice for portfolio management.

## Slide 49: Sample Question
Project team members are most likely to work full-time on a project in which of the following organizational structures?
  A. Weak matrix.
  B. Strong matrix.
  C. Tight matrix.
  D. Project oriented.

## Slide 50: Sample Question
A project may end for all of the following reasons EXCEPT:
  A. It is determined that the objectives cannot be met.
  B. The project objectives have been met.
  C. The need for the project no longer exists.
  D. The project manager has left the company.

## Slide 51: Bibliography
Project Management Institute. (2013). A Guide to the Project Management Body of Knowledge (PMBOK®) (5th Ed.). Pennsylvania, United States of America: Project Management Institute.
    Mulcahy, R. (2013)( PMP Exam Prep. (8th Ed). United States of America: McGraw-Hill.