## Slide 1: Degree and Graduation Seminar Project Management Processes

## Slide 2
Initiating
Planning
Execution
Closing
Monitoring and control
Project Management Processes
Five project management process groups

## Slide 3
Project Management Knowledge Areas
Integration
Communications
Human resources
Scope
Time
Cost
Quality
Risk
Procurement
Stakeholders
Ten project management knowledge areas

## Slide 4
Process Configuration
Inputs
Tools and techniques
Outputs
Typical process configuration on the PMBOK

## Slide 5
 | Initiating | Planning | Execution | Monitoring and control | Closing
Integration | 1 | 1 | 1 | 2 | 1
Scope |  | 4 |  | 2 | 
Time |  | 6 |  | 1 | 
Cost |  | 3 |  | 1 | 
Quality |  | 1 | 1 | 1 | 
Human resources |  | 1 | 3 |  | 
Comunications |  | 1 | 1 | 1 | 
Risk |  | 5 |  | 1 | 
Procurement |  | 1 | 1 | 1 | 1
Stakeholders | 1 | 1 | 1 | 1 | 
Total | 2 | 24 | 8 | 11 | 2
47 project management processes

## Slide 6: Initiating Process Group
6
The initiating processes formally start a new project or project phase by officially authorizing the project and providing the project manager with the information necessary to begin the project.

## Slide 7: Reasons for beginning the Initiating Process Group
Business need.
Begin a new phase of the project.
Project has so many problems that the business need is reevaluated.

## Slide 8: Initiating process
Main inputs:
  Project statement of work
  Business case
  Agreements
  Company environmental factors
  Organization process assets

## Slide 9: Initiating process
Main outputs:
  Project charter
  Stakeholder register
  Stakeholder management strategy

## Slide 10: Initiating process (as per Rita’s process chart)
Select project manager
Determine company culture and existing systems
Collect processes, procedures, and historical information
Divide large project into phases
Understand the bussines case
Expose initial requirements and risks
Create measurable objectives
Develop project charter
Identify stakeholders
Develop stakeholder management strategy

## Slide 11: Planning Process Group
Project planning determines whether the objectives, as stated in the project charter, can be achieved; as well as how the project will be accomplished. Project planning also addresses all appropriate project management processes and knowledge areas.
The project manager and the project team will determine which PMBOK ® Guide processes are appropriate for the needs of the project, to avoid wasting project resources on irrelevant activities.
11

## Slide 12: When does planning occur?
Initiating process group is completed.
Approved changes, including corrective and preventive actions, require re-planning.

## Slide 13: Planning process (as per Rita’s process chart)
Determine how you will do planning
Finalize requirements
Create project scope statement
Determine what to purchase
Determine team
Create WBS and WBS dictionary
Create activity list
Create network diagram
Estimate resource requirements
Estimate time and cost
Determine critical path
Develop schedule
Determine quality standards, processess and metrics

## Slide 14: Planning process 1 (as per Rita’s process chart)
Create process improvement plan
Determine all roles and responsibilities
Plan comunications
Perform risk identification, qualitative and quantitative analisys and risk response planning
Prepare procurement documents
Finalize management plans
Develop final project management plan and performance measurement baseline
Gain formal approval of plan
Hold kickoff meeting

## Slide 15: Executing Process Group
The purpose of the executing processes is to complete work defined in the project management plan and to meet the project objectives.
This is the "do" step of the (start, plan, do, check and act, end) process.
The focus is on managing people, following processes, and distributing information.
It is essentially a guiding, proactive role accomplished by constant referral back to the project management plan and project documents.
15

## Slide 16: When does execution occur?
Project planning is completed.
Integrated change control results in a changed project management plan.

## Slide 17: Execution process (as per Rita’s process chart)
Execute the work according to the project management plan
Produce product scope
Request changes
Implement only approved changes
Ensure common understanding
Use the work authorization system
Continuously improve
Follow processes
Perform quality assurance
Perform quality audits
Acquire final team
Manage people
Evaluate team and project performance
Hold team-building activities

## Slide 18: Execution process (as per Rita’s process chart)
Give recognition and rewards
Use issue log
Facilitate conflict resolution
Send and receive information
Hold meetings
Select sellers

## Slide 19: Monitoring and Controlling Processes
Monitoring and controlling means measuring the performance of the project against the project management plan and approving change requests, including recommended corrective and preventive actions and defect repair.

## Slide 20: When you might enter the M&C process group?
Requested changes, including recommended corrective and preventive action and defect repair from all sources
Work performance information
Deliverables

## Slide 21: Monitoring and controlling process (as per Rita’s process chart)
Take action to control the project
Measure performance against other metrics determined by the project manager
Determine variances and decide if they warrant a change request
Influence the factors that cause changes
Request changes
Perform integrated change control
Approve or reject changes
Inform stakeholders of approved changes
Manage configuration
Create forecasts
Obtain the customer’s acceptance of interim deliverables

## Slide 22: Monitoring and controlling process (as per Rita’s process chart)
Perform quality control
Perform risk audits
Manage reserves
Control procurements

## Slide 23: Closing Process Group
You have completed the product scope. Is the project finished?... No, work remains to be done.
The closing process group is where the project is finished.
A project is not complete when the final product scope is done; it is completed only when closure is completed.
This effort will include administrative activities, such as collecting and finalizing all the paperwork needed to complete the project, and technical work to verify that the product of the project is acceptable.
It will also include any work needed to transfer the completed project to those who will use it and to return all resources back to the performing organization and/or the customer.

## Slide 24: When does entry into the closing process group occur?
Project phase is complete.
Project is complete.
Project is terminated.

## Slide 25: Closing process (as per Rita’s process chart)
Confirm work is done to requirements
Complete procurement closure
Gain formal acceptance of the product
Complete final performance reporting
Index and archive records
Update lessons learned knowledge base
Hand over completed product
Release resources

## Slide 26: Important Things
Understand that there is a process for managing projects. It includes:
  Initiating the project (Start)
  Planning the project (Plan)
  Executing the project (Do)
  Monitoring and controlling the project (Check and act)
  Closing the project (End)

## Slide 27: Sample Question
All of the following must be performed during project initiation EXCEPT:
  A. Identify and document business needs.
  B. Create a project scope statement.
  C. Divide large projects into phases.
  D. Accumulate and evaluate historical information.

## Slide 28: Sample Question
A project manager does not have much time to spend planning before the mandatory start date arrives. He therefore wants to move through planning as effectively as possible. Which of the following would you recommend?
  A. Make sure you have a signed project charter and then start the WBS.
  B. Create an activity list before creating a network diagram.
  C. Document all the known risks before you document the high-level assumptions.
  D. Finalize the quality management plan before you determine quality metrics.

## Slide 29: Sample Question
Which project management process group normally takes the MOST project time and resources?
  A. Planning
  B. Design
  C. Integration
  D. Execution

## Slide 30: Sample Question
A project manager gets a call from a team member notifying him that there is a variance between the speed of a system on the project and the desired or planned speed. The project manager is surprised because that performance measurement was not identified in planning. If the project manager then evaluates whether the variance warrants a response, he is in what project management process?
  A. Initiating
  B. Executing
  C. Monitoring and controlling
  D. Closing

## Slide 31: Sample Question
Closure includes all of the following EXCEPT:
  A. Determining performance measures.
  B. Turning over the product of the project.
  C. Documenting the degree to which each project phase was properly closed after its completion.
  D. updating the company's organizational process assets.

## Slide 32: Bibliography
Project Management Institute. (2013). A Guide to the Project Management Body of Knowledge (PMBOK®) (5th Ed.). Pennsylvania, United States of America: Project Management Institute.
    Mulcahy, R. (2013)( PMP Exam Prep. (8th Ed). United States of America: McGraw-Hill.