## Slide 1: Degree and Graduation Seminar Communications Management

## Slide 2: Communications Mgmt Process
Communications management includes the processes required to ensure timely and appropriate generation, collection, distribution, storage, retrieval, and ultimate disposition of project information.

## Slide 3: Communications Management Plan
The communications management plan is the document that describes communications needs and expectations for the project, how and in what format information will be communicated, when and where it will be made, and who is responsible for providing it.

## Slide 4: Information Distribution
The concept of information distribution refers to determining who needs what information and a plan for getting that information to them.

## Slide 5: Effective Communication
Effective communication means that information is provided in the right format, at the right time, and with the right impact.

## Slide 6: Nonverbal Communication
Nonverbal communication is all communication based on physical mannerisms rather than spoken word. 55 percent of all communication is nonverbal.

## Slide 7: Paralingual Communication
Paralingual communication refers to the pitch, tone, and inflections in the speaker’s voice that affect the message.

## Slide 8: Active Listening
Active listening refers to a listening mode, in which the receiver confirms she or he is listening, expresses agreement or disagreement, or asks for clarification.

## Slide 9: Effective Listening
Effective listening is when the receiver decodes the message carefully and confirms the message is understood.

## Slide 10: Feedback
Feedback is the response of a receiver to the sender’s message, which can be non-verbal, oral or written.

## Slide 11: Noise
Noise in communication is a barrier to communication that may weaken, block, distort, change, interfere, or destroy a message that is attempting to be relayed.

## Slide 12: Formal Communication
Formal communication is usually a type of communication that strictly adheres to rules, conventions, and ceremony, and is free of colloquial expressions.

## Slide 13: Informal Communication
Informal communication is usually a casual discussion, verbal exchange, note, or memorandum that may adhere less strictly to rules and conventions.

## Slide 14: Written Communication
Written communication is any type of communication presented in written form, by means of written symbols, either printed or handwritten.

## Slide 15: Verbal Communication
Verbal communication is any type of communication presented in verbal, oral form; speech, spoken word.

## Slide 16: Communication Technology
Communication technology refers to the different means of communicating, the methods used to transfer information among project stakeholders.

## Slide 17: Interactive Communication
Interactive communication is the reciprocal communication method that can involve two people or many people. One person provides information, others receive it and then respond to the information.

## Slide 18: Push Communication
Push communication is a communication method that involves a one-way stream of information. The sender provides the information to the people who need it but does not expect any type of feedback.

## Slide 19: Pull Communication
Pull communication is a method used to distribute large documents or send information to many people, where the project manager places the information in a central location and recipients are then responsible for retrieving or pulling the information from that location.

## Slide 20: Communication Channels
In a team or group of people, there are
  N(N-1)/2 communication channels,
  where N equals the number of people.

## Slide 21: Rules for Meetings
Rules for meetings are norms or guidelines that project managers can implement to better control meetings and make them more effective and efficient.

## Slide 22: Communications Blockers
Communications blockers are phrases or questions that can cause miscommunication or hamper effective communication, as a result of the language used, colloquial expressions, tone, idioms, etc.

## Slide 23: Control of Communications
A project manager should try to control communications to avoid changes, miscommunications, unclear directions, and scope creep, although it is impossible to control all communications.

## Slide 24: Sample Question
What is the name of the process required to ensure timely and appropriate generation, collection, dissemination, and disposal of project information?
  A. Quality management.
  B. Communications management.
  C. Procurement management.
  D. Scope management.

## Slide 25: Sample Question
Project A has had ineffective project meetings since its inception. There have been complaints that information does not get to the right people, some people are talking too much during meetings, and the right people are not there to resolve issues. What is MOST likely missing from this project?
  A. A scope management plan.
  B. A staffing management plan.
  C. A communications management plan.
  D. A process improvement plan.

## Slide 26: Sample Question
Project reports are a method to:
  A. Plan communications.
  B. Distribute information.
  C. Report performance.
  D. Manage resources.

## Slide 27: Sample Question
Receivers in the communication model filter their information through all of the following EXCEPT:
  A. Culture.
  B. Habits.
  C. Knowledge of subject.
  D. Language.

## Slide 28: Sample Question
How does MOST communication occur?
  A. Nonverbally.
  B. Verbally.
  C. Paralingually.
  D. Referentially.

## Slide 29: Sample Question
Two people are arguing about what needs to be done to complete a work package. If the project manager wants to know what is going on, she should pay MOST attention to:
  A. What is said and when.
  B. What is being said, who is saying it, and the time of day.
  C. Physical mannerisms and what is being said.
  D. The pitch and tone of the voices, and physical mannerisms.

## Slide 30: Sample Question
During communication, the use of _______ is a means of giving feedback to the speaker by rephrasing the speaker’s word to ensure there is good understanding of the message being sent.
  A. Active listening.
  B. Filtering.
  C. Graphics.
  D. Visual, audio, and tactile.

## Slide 31: Sample Question
The skill of listening involves more than just hearing the sounds. One of the characteristics of a good listener is that he or she:
  A. Finishes the speaker’s sentences.
  B. Takes good notes.
  C. Repeats some of the things said.
  D. Agrees with the speaker.

## Slide 32: Sample Question
The project manager is expecting a deliverable to be submitted by e-mail from a team member today. At the end of the day, the project manager contacts the team member to notify him that it has not been received. The team member apologizes and says that he was not able to e-mail the deliverable, and it was sent through the mail instead. The team member goes on to explain that he notified the project manager that this would occur during a phone conversation they had while the project manager was traveling. “Was not that the conversation we had when I told you I could not hear you well due to poor cell phone coverage?” asks the project manager. “Yes”, replies the team member. What could have avoided this problem?
  A. Paralingual communication.
  B. Adding to the issue log after the phone call.
  C. Better attention to determining communications requirements.
  D. Feedback during the communication.

## Slide 33: Sample Question
A team member is visiting the manufacturing plant of one of the suppliers. Which of the following is the MOST important thing to be done in any telephone calls the project manager might make to the team member?
  A. Ask the team member to repeat back what the project manager says.
  B. Review the list of contact information for all stakeholders.
  C. Ask the team member to look for change requests.
  D. Review the upcoming meeting schedule.

## Slide 34: Sample Question
Formal written correspondence with the customer is required when:
  A. Defects are detected.
  B. The customer requests additional work not covered under contract.
  C. The project has a schedule slippage that includes changes to the critical path.
  D. The project has cost overruns.

## Slide 35: Sample Question
You want to let your team know that the weekly project status report is now officially due by 4 pm on Thursdays. Which type of communication would you use?
  A. Formal written communication.
  B. Formal verbal communication.
  C. Informal written communication.
  D. Informal verbal communication.

## Slide 36: Sample Question
Communications under a contract should tend toward:
  A. Formal written communication.
  B. Formal verbal communication.
  C. Informal written communication.
  D. Informal verbal communication.

## Slide 37: Sample Question
A project manager has a problem with a team member’s performance. What is the BEST form of communication for addressing this problem?
  A. Formal written communication.
  B. Formal verbal communication.
  C. Informal written communication.
  D. Informal verbal communication.

## Slide 38: Sample Question
A large, one-year telecommunications project is about halfway done when you take the place of the previous project manager. The project involves three different sellers and a project team of 30 people. You would like to see the project's communications requirements and what technology is being used to aid in project communications. Where will you find this information?
  A. The project management plan.
  B. The information distribution plan.
  C. The bar chart.
  D. The communications management plan.

## Slide 39: Sample Question
You are holding a regularly scheduled status meeting for your project. You know all of the following are true regarding status meetings, EXCEPT:
  A. Status meetings are a type of interactive communication.
  B. Status meetings are a type of communication method, which is a tool and technique of the Report Performance process.
  C. Status meetings are a way to formally exchange information and update the stakeholders project status.
  D. Status meetings are a type of push communication.

## Slide 40: Sample Question
This ensures that information is distributed but does not acknowledge or certify that it was understood by intended receiver(s):
  A. Push communication.
  B. Interactive communication.
  C. Medium.
  D. Message and feedback message.

## Slide 41: Sample Question
A project manager is about to begin a project and requests an IT team in the company to create an intranet site dedicated to the project, where she expects to share project information relevant to the project team and stakeholders on a regular basis. What type of approach is the project manager using?
  A. Push communication.
  B. Interactive communication.
  C. Pull communication.
  D. Feedback.

## Slide 42: Sample Question
A project team is having difficulty communicating over long distances. There are 13 members from two countries when five people from India are added to the project. How many communication channels are there?
  A. 153.
  B. 180.
  C. 324.
  D. 362.

## Slide 43: Sample Question
The project status meeting is not going well. Everyone is talking at the same time, there are people who are not participating and many topics are being discussed at random. Which of the following rules for effective meetings is NOT being adhered to?
  A. Demonstrate courtesy and consideration of each other, control who is allowed to speak.
  B. Schedule meetings in advance.
  C. Have a purpose for the meeting, with the right people in attendance.
  D. Create and publish an agenda and set of rules for controlling the meeting.

## Slide 44: Sample Question
The MOST likely result of communication blockers is that:
  A. The project is delayed.
  B. Trust level is enhanced.
  C. Conflict occurs.
  D. Senior management is displeased.

## Slide 45: Sample Question
You have just been assigned as the project manager for a project that is in the middle of the executing process group, and you are determining how you will control the project. The BEST way to control the project is to:
  A. Use a combination of communications methods.
  B. Hold status meetings because they have worked best for you in the past.
  C. Refer to the bar chart weekly.
  D. Meet with management regularly.

## Slide 46: Bibliography
Project Management Institute. (2013). A Guide to the Project Management Body of Knowledge (PMBOK®) (5th Ed.). Pennsylvania, United States of America: Project Management Institute.
    Mulcahy, R. (2013)( PMP Exam Prep. (8th Ed). United States of America: McGraw-Hill.