## Slide 1: Degree and Graduation Seminar Quality Management

## Slide 2: Definition of Quality
Quality is defined as the degree to which the project fulfills requirements

## Slide 3: Quality Mgmt Process
Plan Quality – Planning Process Group
Perform Quality Assurance – Executing Process Group
Perform Quality Control – Monitor and Controlling Process Group

## Slide 4: Metrics
Thought through the areas on the project that are important to measure and (in most cases) decide what measurement is acceptable.
Provide information as to how the project is progressing and to make decisions about changes.

## Slide 5: Quality Mgmt Plan
Document that determines what quality is and how it should be managed.
Most include the following:
  The quality standards that apply to the project
  Who will be involved in managing quality, when, and what their specific duties will be
  Review of earlier decisions to make sure those decisions are correct
  The meetings to be held addressing quality
  The reports that will address quality
  What metrics will be used to measure quality
  What parts of the project or deliverables will be measured and when

## Slide 6: Process Improvement Plan
Plan for improvement of the project’s processes.
Helps save time by increasing efficiency and preventing problems.
Saves money and increases the probability that the customer will be satisfied.

## Slide 7: Continuous Improvement (Kaizen)
Involves continuously looking for small improvements in quality.
In Japan Kaizen means to alter (Kai) and make better or improve (Zen). Kaizen is a general term, while continuous improvement is a quality movement.
In the exam Kaizen = Continuous Improvement

## Slide 8: Process Analysis
Process analysis is a part of continuous improvement and identifies improvements that might be needed in processes.
Used when activities are repeated constantly in the WBS.
The lessons learned in production cycles are used to improve the process later on.

## Slide 9: Control Chart
Set up in the Plan Quality process as part of the effort to determine what will be considered quality on the project.
Utilized in Perform Quality Control, where they help determine if a process is within acceptable limits.
Help monitor production and other processes to see if the processes are within acceptable limits (the process, work, or whatever is being measured is in control), or if there are any actions required (the process, work, or whatever is being measured is out of control).

## Slide 10: Control Chart
“Special cause variation" means the process is out of control.
Upper and Lower Control Limits: These limits are the acceptable range of variation of a process. They are often shown as two dashed lines on a control chart.
Mean (Average): Mean is indicated by a line in the middle of the control chart. It shows the middle of the range of acceptable variation of the process.

## Slide 11: Control Chart
Specification Limits: Specification limits represent the customer's expectations or contractual requirements for performance and quality on the project.
Specification Limits are characteristics of the measured process and are not inherent.
In other words, specification limits are not calculated based on the control chart, but are inputs from the customer. Therefore, they can appear either inside or outside of the control limits.

## Slide 12: Control Chart
Process Out of Control: The process is out of a state of statistical control under either of two circumstances:
  A data point falls outside of the upper or lower control limit.
  There are non-random data points; these may be within the upper and lower control limits, such as the rule of seven.

## Slide 13: Control Chart
Rule of Seven: The rule of seven is a rule of thumb or heuristic. It refers to non-random data points grouped together in a series that totals seven on one side of the mean.
Although none of these points are outside of the control limits, they are not random and the process may be out of control.

## Slide 14: Control Chart
Assignable Cause/Special Cause Variation: This concept is a data point, or rule of seven, that requires investigation to determine the cause of the variation.

## Slide 15: Paretto Chart
Histogram, that arranges the results from most frequent to least frequent to help identify which root causes are resulting in the most problems.
Based on Joseph Juran’s 80/20 principle, which states that 80 percent of problems are due to 20 percent of the root causes.

## Slide 16: Cause and Effect Diagram
A creative way to look at the causes of a problem
Helps stimulate thinking, organizes thoughts, and generates discussion
Can be used to explore the factors that will result in a desired future outcome

## Slide 17: Benchmarking
Technique that involves looking at past projects to get ideas for improvement on the current project and to provide a basis to use in measuring quality performance.

## Slide 18: Design of Experiments (DOE)
Technique that uses experimentation to statistically determine what variables will improve quality.
Statistical method that allows you to systematically change all of the important factors in a process and see which combination has a lower impact on the project.
This technique is faster and more accurate than changing the variables one at a time.

## Slide 19: Checklist
List of items to inspect, a list of steps to be performed, or a picture of the item to be inspected, with space to note any defects found.
Created in the Planning Quality Process and used in the Perform Quality Control Process, to check for quality and to make sure things are done with quality in mind from the beginning.

## Slide 20: Statistical Sampling
Process by which only a sample of the population is measured
Used when there is not enough time for sampling.

## Slide 21: Flowchart
Shows how a process or system flows from beginning to end and how the elements interrelate.

## Slide 22: Run chart
Used to look at history and see a pattern of variation.
If you have ever charted progress and looked for trends, then you have likely used run charts.

## Slide 23: Scatter Diagram
This diagram tracks two variables to see if they are related.

## Slide 24: Histogram
A histogram displays data in the form of bars or columns.
This tool shows what problems are worth dealing with.
A typical histogram arranges data in no particular order.

## Slide 25: Prevention over Inspection
Remember that QUALITY MUST BE PLANNED IN, NOT INSPECTED IN!

## Slide 26: Gold Plating
Gold plating refers to giving the customer extras (i.e., extra functionality, higher quality components, and extra scope or better performance).
Although you might have a policy promoting gold plating at work (such as "meeting or exceeding customers' expectations"), advanced quality thinking does not recommend this practice and neither does PMI.

## Slide 27: Just in Time (JIT)
Quality Movement that states that holding raw materials in inventory is too expensive and unnecessary.
Instead, it believes that suppliers should deliver raw materials just when they are needed or just before they are needed, thus decreasing inventory to close to zero.
A company using JIT must have high quality practices; otherwise, there will not be enough raw materials to meet production requirements because of waste and rework.
A JIT system forces attention on quality.

## Slide 28: Quality Audits
Used to see if you and your project are complying with company policies, standards, and procedures and to determine whether the policies, standards, and procedures being used are efficient and effective.

## Slide 29: ISO 9000
Family of standards created by the International Organization for Standardization (ISO) to help ensure that organizations have quality procedures and that they follow them.

## Slide 30: Total Quality Mgmt (TQM)
This philosophy encourages companies and their employees to focus on finding ways to continuously improve the quality of their business practices and products.

## Slide 31: Responsibility for Quality
The entire organization has responsibilities regarding quality.
The project manager has the ultimate responsibility for the quality of the product of the project, but each team member must check his or her own work by inspecting it.

## Slide 32: Impact of poor quality
Increased costs
Low morale
Low customer satisfaction
Increased risk
Rework
Schedule delays
Increases in quality can result in increased productivity, cost effectiveness and decreased cost risk

## Slide 33: Cost of Quality
Cost of quality involves looking at what the costs of compliance and non-compliance to quality standards will be on the project and creating an appropriate balance.
Cost of Compliance:
  Quality Training
  Studies
  Surveys

## Slide 34: Cost of Quality
Cost of Non-compliance:
  Rework
  Scrap
  Inventory costs
  Warranty costs
  Lost business

## Slide 35: Cost benefit analysis
Technique that weighs the benefits against the costs of meeting quality requirements.

## Slide 36: Marginal Analysis
Marginal analysis refers to looking for the point where the benefits or revenue to be received from improving quality equals the incremental cost required to achieve that quality.

## Slide 37: Probability
This term refers to the likelihood that something will occur. Probability is usually expressed as a decimal or a fraction, on a scale of zero to one.

## Slide 38: Statistical Independence
The probability of one event occurring does not affect the probability of another event occurring.

## Slide 39: Standard Deviation (Sigma)
A measure of a range is its standard deviation.
Measure of how far you are from the mean (not the median).
(P - 0)/6 is the three-point estimate formula for standard deviation, using Optimistic, Pessimistic, and most likely estimates.

## Slide 40: 3 or 6 Sigma
3 or 6 sigma represent the level of quality that a company has decided to try to achieve.
At 6 sigma, less than 1.5 out of 1 million doors
produced will have a problem.
At 3 sigma, approximately 2,700 will have a problem.
Therefore, 6 sigma represents a higher quality standard than 3 sigma.
Used to calculate the upper and lower control limits in a control chart.

## Slide 41: Quality Theorists
Joseph Juran: Developed the 80/20 principle, advocated top management involvement, and defined quality as "fitness for use”
W. Edwards Deming: Developed 14 Steps to Total Quality Management and advocated the Plan-Do-Check-Act cycle' as the basis for quality improvement.
Philip Crosby: Popularized the concept of the cost of poor quality, advocated prevention over inspection, and "zero defects." He believed that quality is compliance with requirements."

## Slide 42: Sample Question
Quality is:
  A. Meeting and exceeding the customer's expectations.
  B. Adding extras to make the customer happy.
  C. The degree to which the project meets requirements.
  D. Compliance with management's objectives.

## Slide 43: Sample Question
When a product or service completely meets a customer's requirements:
  A. Quality is achieved.
  B. The cost of quality is high.
  C. The cost of quality is low.
  D. The customer pays the minimum price.

## Slide 44: Sample Question
A project manager and team from a firm that designs railroad equipment are tasked to design a machine to load stone onto railroad cars. The design allows for two percent spillage, amounting to over two tons of spilled rock per day. In which of the following does the project manager document quality control, quality assurance, and quality improvements for this project?
  A. Quality management plan
  B. Quality policy
  C. Control charts
  D. Project management plan

## Slide 45: Sample Question
A control chart helps the project manager:
  A. Focus on the most critical issues to improve quality.
  B. Focus on stimulating thinking.
  C. Explore a desired future outcome.
  D. Determine if a process is functioning within set limits.

## Slide 46: Sample Question
A control chart shows seven data points in a row on one side of the mean. What should be done?
  A. Perform a design of experiments.
  B. Adjust the chart to reflect the new mean.
  C. Find an assignable cause.
  D. Nothing. This is the rule of seven and can be ignored.

## Slide 47: Sample Question
Pareto charts help the project manager:
  A. Focus on the most critical issues to improve quality.
  B. Focus on stimulating thinking.
  C. Explore a desired future outcome.
  D. Determine if a process is out of control.

## Slide 48: Sample Question
Testing the entire population would:
  A. Take too long.
  B. Provide more information than wanted.
  C. Be mutually exclusive.
  D. Show many defects.

## Slide 49: Sample Question
During a team meeting, the team adds a specific area of extra work to the project because they have determined it would benefit the customer. What is wrong in this situation?
  A. The team is gold plating.
  B. These efforts shouldn’t be done in meetings.
  C. Nothing. This is how to meet or exceed customer expectations.
  D. Nothing. The project manager is in control of the situation.

## Slide 50: Sample Question
You are managing a project in a just-in-time environment. This will require more attention, because the amount of inventory in such an environment is generally:
  A. 45 percent.
  B. 10 percent.
  C. 12 percent.
  D. 0 percent.

## Slide 51: Sample Question
You are the program level manager with several project activities underway. In the executing process group, you become concerned about the accuracy of progress reports from the projects. What would BEST support your opinion that there is a problem?
  A. Quality audits
  B. Risk quantification reports
  C. Regression analysis
  D. Monte Carlo analysis

## Slide 52: Sample Question
You are a project manager for a major information systems project. Someone from the quality department comes to see you about beginning a quality audit of your project. The team, already under pressure to complete the project as soon as possible, objects to the audit. You should explain to the team that the purpose of a quality audit is:
  A. Part of an ISO 9000 investigation.
  B. To check if the customer is following its quality process.
  C. To identify inefficient and ineffective policies.
  D. To check the accuracy of costs submitted by the team.

## Slide 53: Sample Question
Who is ultimately responsible for quality management on the project?
  A. The project engineer
  B. The project manager
  C. The quality manager
  D. The team member

## Slide 54: Sample Question
All of the following are examples of the cost of non-compliance EXCEPT:
  A. Rework.
  B. Quality training.
  C. Scrap.
  D. Warranty costs.

## Slide 55: Sample Question
Standard deviation is a measure of how:
  A. Far the estimate is from the highest estimate.
  B. Far the measurement is from the mean.
  C. Correct the sample is.
  D. Much time remains in the project.

## Slide 56: Sample Question
What percentage of the total distribution is 3 sigma from the mean equal to?
  A. 68.26%
  B. 99.99%
  C. 95.46%
  D. 99.73%

## Slide 57: Bibliography
Project Management Institute. (2013). A Guide to the Project Management Body of Knowledge (PMBOK®) (5th Ed.). Pennsylvania, United States of America: Project Management Institute.
    Mulcahy, R. (2013)( PMP Exam Prep. (8th Ed). United States of America: McGraw-Hill.