## Slide 1: Degree and Graduation Seminar Human Resource Management

## Slide 2: Human resource Mgmt Process
Develop Human Resource Plan – Planning Process Group
Acquire Project Team – Executing Process Group
Develop Project Team – Executing Process Group
Manage Project Team – Executing Process Group

## Slide 3: Roles
A PM must clearly show the roles and responsibilities of management, team members, and other stakeholders
A Responsibility Assignment Matrix can be used to show the roles and responsibilities
  Sponsor
  Team members
  Stakeholders
  Functional manager
  Project manager
  Portfolio manager
  Program manager

## Slide 4: Human resource responsibilities for PM’s
Include such things as:
  Determine what resources will be needed
  Negotiate for the optimal available resources
  Create a project team directory
  Create project job descriptions for team members and other stakeholders
  Make sure all roles and responsibilities on the project are clearly assigned
  Understand the team members’ needs for training related to the work on the project and make sure they get the training

## Slide 5: Human resource responsibilities for PM’s
Include such things as:
  Create a formal human resource plan for the project
  Insert reports of the team members’ performance into their official company employment record
  Send out letters of commendation to team members and their bosses
  Make sure team members are taken care of
  Create recognition and rewards systems

## Slide 6: Human resource plan
Is the result of the Develop Human Resource plan process, includes such things as:
  Roles and responsibilities
  Project organization charts
  Staffing management plan

## Slide 7: Staffing mgmt plan
Document that includes:
  Plan for staff acquisition
  Resource calendars
  Staff release plan
  Staff training needs
  Recognition and rewards
  Compliance
  Safety

## Slide 8: Recognition and rewards
Is a system that allows the PM to gain cooperation from the team, based on their expectations and needs
It might include among other things:
  Award prizes such as team member of the month
  Award prizes for performance
  Recommend team members for raises
  Communicate to team members’ managers about great performance
  Plan milestone celebrations
  Acquire training for team members

## Slide 9: Team building
Is forming the team into a cohesive group working for the best interests of the project, to enhance project performance
It is the PM’s job to guide, manage and improve the interactions among team members
The PM should incorporate team building activities into project activities
Team building requires a concerted effort
Team building should start early in the project

## Slide 10: Powers of the PM
Types of power:
  Formal: based on the position
  Reward: stems from giving rewards
  Penalty: comes from the ability to penalize team members
  Expert: comes from being the expert
  Referent: comes from being liked or respected by another person

## Slide 11: Conflict resolution techniques
Conflict is inevitable in projects and should be managed
The principal sources of conflict are:
    Schedules
    Project priorities
    Resources
    Technical opinions

## Slide 12: Conflict resolution techniques
Main conflict resolution techniques:
  Confronting (problem solving): solving the real problem (win-win)
  Compromising: finding solutions that bring some degree of satisfaction to both parties (lose-lose)
  Withdrawal (avoidance): parties retreat or postpone a decision on a problem
  Smoothing (accommodating): emphasizes agreement rather than differences of opinion
  Collaborating: parties try to incorporate multiple viewpoints in order to lead to consensus
  Forcing: pushing one viewpoint at the expense of another

## Slide 13: Team performance assessment
Is an output of developing the project team
These assessments are meant to evaluate and enhance the effectiveness of the team as a whole
Some examples:
  How much team members skills have improved
  How well the team is performing, interacting and dealing with conflict
  Turnover rate

## Slide 14: Project performance appraisals
An evaluation of employees’ performance by those who supervise them
Different from team performance assessment in which the focus is on team performance, not individuals

## Slide 15: Ground rules
Determine what behavior is acceptable on the project
Some examples:
  The team will be honest in all communications
  How to solve conflict between team members
  Meeting management and rules

## Slide 16: Issue log
Log of issues to be resolved on the project
Rita Mulcahy

## Slide 17: Responsibility assignment matrix
A chart that cross-references team members with activities or work packages they are to accomplish
A specific type of RAM is the RACI Chart (Responsible, Accountable, Consult, and Inform)

## Slide 18: Organizational structure breakdown
A chart that shows responsibilities by department

## Slide 19: Resource structure breakdown
A chart that “breaks” the work down by type of resource

## Slide 20: Position descriptions
A written job description created only for the project positions

## Slide 21: Resource histogram
A bar chart that shows the number of resources used per time period
Shows when there is a spike in the need of resources
Can be used to minimize peaks and valleys in order to level resources
Might be included as part of the human resource plan

## Slide 22: Motivation theories
Theories that state what motivates people
Try to explain what people really want

## Slide 23: McGregor’s X and Y
Subdivides workers into two groups from the management point of view:
  X: people need to be watched over every minute. People are incapable, avoid responsibility and avoid work whenever possible
  Y: people are willing to work without supervision, and want to achieve. People can direct their own efforts

## Slide 24: Maslow’s hierarchy of needs
Maslow created a pyramid to show how people are motivated and said that one cannot ascend to the next level until the levels below are fulfilled
  Self actualization
  Esteem
  Social
  Safety
  Physiological

## Slide 25: McClelland’s theory of needs
This theory states that people are most motivated by one of the three needs listed below
A person falling into one category would be managed differently than a person falling into another category
  Need for achievement
  Need for affiliation
  Need for power

## Slide 26: Herzberg’s theory
Theory that deals with hygiene factors and motivating agents
Hygiene factors: poor hygiene factors might destroy motivation, but improving them, under most circumstances won’t improve motivation
  Working conditions
  Salary
  Personal life
  Relationships at work
  Security
  Status

## Slide 27: Herzberg’s theory
Motivating agents: what motivates the people is the work itself, including things like:
  Responsibility
  Self actualization
  Professional growth
  Recognition

## Slide 28: Training
Must be paid for by the project and includes any training that the team members will need in order to perform on the project or to enhance their performance
Might be seen as an opportunity to decrease overall project cost and schedule by increasing efficiency

## Slide 29: Halo effect
Tendency to rate team members on all factors due to the impression of a high or low rating on some specific factor

## Slide 30: Co-location / War room
To locate the entire team in the same place or room
It helps communication, decreases the impact of conflict, and improves project identity for the project team

## Slide 31: Management and leadership styles
Approaches to lead the project team
  Directing: telling others what to do
  Facilitating: coordinating the input of others
  Coaching: helping others achieve their goals
  Supporting: providing assistance along the way
  Autocratic: top-down approach where the manager has power to do whatever he or she wants
  Consultative: obtaining another’s opinions and acting as the servant of the team

## Slide 32: Management and leadership styles (cont.)
  Consultative-Autocratic: soliciting input from team members, but mgr. retains decision making authority
  Consensus: making decisions based on group agreement
  Delegating: establishing goals and then giving the team sufficient authority to complete work
  Bureaucratic: following procedures exactly
  Charismatic: energizing and encouraging the team in performing project work

## Slide 33: Management and leadership styles (cont.)
  Democratic or participative: encouraging team participation in the decision making process
  Laissez-faire: allow to act or to do
  Analytical: depends on manager’s own technical knowledge and ability
  Driver: constantly giving directions
  Influencing: emphasizes teamwork, team building, and team decision making

## Slide 34: Problem-solving method
Method to systematically solve problems:
  Define the real problem
  Analyze the problem
  Identify solutions
  Pick a solution
  Implement the solution
  Review the solution and confirm that problem has been solved

## Slide 35: Expectancy theory
Keeping employees productive as rewards meet their expectations

## Slide 36: Arbitration
A neutral party hears and resolves a dispute

## Slide 37: Perquisites (Perks)
Special rewards given to employees such as assigned parking spaces, corner offices and executive dining.

## Slide 38: Fringe benefits
Standard benefits formally given to all employees, such as education, insurance and profit sharing

## Slide 39: Pre-assignment
Resources given in advance, resulting in the project manager having to work as part of the team, with the resources given.

## Slide 40: Negotiation
Required in order to acquire resources in the organization
The PM should:
  Know needs of the project and its priority within the organization
  Be able to express how the resource’s manager will benefit from assisting the PM
  Understand that the resource’s manager has his own work to do and that the individual might not gain any benefits from supporting the project

## Slide 41: Virtual teams
Teams that do not meet face to face

## Slide 42: Stages of team formation and development
The stages are:
  Forming: people are brought together as a team
  Storming: there are disagreements as people learn to work together
  Norming: team members begin to build good working relationships
  Performing: team becomes efficient and works effectively together
  Adjourning: project ends, and the team is disbanded

## Slide 43: Observation and conversation
The PM must watch what is happening and talk to people to understand how things are going

## Slide 44: Sample Question
You are the project manager of the XYZ Project. This project is very similar to the ABC Project you completed earlier. What method can you do to expedite the process of organization planning?
  A. Use the project plan of the ABC Project on the XYZ Project.
  B. Use the roles and responsibilities definitions of the ABC Project on the XYZ Project.
  C. Use the project team reward structure of the ABC Project on the XYZ Project.
  D. Use the project team of the ABC Project on the XYZ Project.

## Slide 45: Sample Question
A project has several teams. Team C has repeatedly missed deadlines in the past. This has caused team D to have to crash the critical path several times. As the team leader for team D, you should meet with the:
  A. Manager of team D.
  B. Project manager alone.
  C. Project manager and management.
  D. Project manager and the leader of team C.

## Slide 46: Sample Question
In which process is the human resources plan developed?:
  A. Develop Project Team
  B. Acquire Project Team
  C. Manage Project Team
  D. Develop Human Resource Plan

## Slide 47: Sample Question
You are the project manager of the PUY Project. This project requires a chemical engineer for seven months of the project, but there are no available chemical engineers within your department. This is an example of which of the following?
  A. Organizational interfaces
  B. Resource requirements
  C. Contractor requirements
  D. Resource constraints

## Slide 48: Sample Question
The purpose of the rewards on a project are?:
  A. To motivate the sponsor
  B. To obtain visibility for the project
  C. To motivate the team to perform
  D. To develop a healthy competition between resources

## Slide 49: Sample Question
The project manager’s leadership style should be matched to the corresponding developmental level of the project team and should move through successive steps in the following order:
  A. Disciplinary, autocratic, participative.
  B. Project oriented, matrix, functional.
  C. Team building, team development, responsibility assignment.
  D. Directing, coaching, supporting, delegating.

## Slide 50: Sample Question
You are the project manager of the PLN Project. The team members are somewhat “afraid” of you as project manager because they see you as management. They know that a negative review from you about their project work will impact their yearly bonus. This is an example of which of the following?
  A. Formal power
  B. Coercive power
  C. Expert power
  D. Referent power

## Slide 51: Sample Question
You are the project manager for GHB Project. You have served as a project manager for your organization for the past ten years. Practically all of your projects come in on time and on budget. The project team has worked with you in the past and they consider you to be an expert project manager. They also like working with you. Given all of this, you likely have what type of power on this project?
  A. Formal power
  B. Coercive power
  C. Expert power
  D. Referent power

## Slide 52: Sample Question
Harold is a very outspoken project team member. All of the project team members respect Harold for his experience with the technology, but things usually have to be done as Harold sees fit, otherwise things don’t go well. During a discussion on a solution, a project team member throws up her arms and says, “Fine, Harold, do it your way.” This is an example of which of the following?
  A. A win-win solution
  B. A leave-lose solution
  C. A lose-lose solution
  D. A yield-lose solution

## Slide 53: Sample Question
Which conflict-solving technique is the best for most project management situations?
  A. Confronting
  B. Compromising
  C. Forcing
  D. Avoidance

## Slide 54: Sample Question
Primary outputs from project team development are:
  A. Input to performance appraisals.
  B. High project team morale.
  C. Reduced project cost.
  D. Greater customer satisfaction.

## Slide 55: Sample Question
The project has been challenging to manage. Everyone has been on edge due to pressure to complete the project on time. Unfortunately, the tension has grown to the point where team meetings have become shouting matches and little work is accomplished during the meetings. One team member asks to be excused from future team meetings, as all the shouting upsets him. Meanwhile, the sponsor has asked to attend team meetings in order to better understand how the project is going and the issues involved in completing the project, and the customer has started discussions about adding scope to the project. In this situation, it would be BEST for the project manager to:
  A. Ask the sponsor if the information needed could be sent in a report rather than have her attend the meeting.
  B. Inform the team member who asked to be excused from the meetings of the value of communication in such meetings.
  C. Create new ground rules for the meetings and introduce them to the team.
  D. Hold a team-building exercise that involves all the team members.

## Slide 56: Sample Question
A large project is underway when one of the team members reviews the project status report. He sees that the project is currently running late. As he looks at the report further, he notices that the delay will cause one of his activities to be scheduled during a time he will be out of the country and cannot work on the activity. This is of great concern because he is very committed to the project’s being successful and he does not want to be the cause of the project being further delayed. What is the BEST THING for him to do?
  A. Contact the project manager immediately to provide the project manager with his schedule.
  B. Include the information in his next report.
  C. Request that the issue be added to the project issue log.
  D. Recommend preventive action.

## Slide 57: Sample Question
Management has requested that you create a chart depicting all of the project resource needs and the associated activities. Management is looking for which type of chart?
  A. A roles chart
  B. A roles matrix
  C. A roles and responsibilities matrix
  D. A Gantt chart

## Slide 58: Sample Question
In your organization, management is referred to as coaches. As a project manager, you are referred to as a project coach. A human resource document should be created to handle this scenario. What should it cover?
  A. How coaches are separate from managers
  B. How coaches are the same as managers
  C. How a coach is to complete his or her job
  D. How the project team is to work for a coach

## Slide 59: Sample Question
What does a resource histogram show that a RAM does not:
  A. Time
  B. Effort
  C. Person in charge
  D. Dependencies

## Slide 60: Sample Question
Which of the following states that as long as workers are rewarded they will remain productive?
  A. McGregor’s Theory of X and Y
  B. Ouchi’s Theory Z
  C. Herzberg’s Theory of Motivation
  D. The Expectancy Theory

## Slide 61: Sample Question
Herzberg divided motivation factors into two classes: motivating agents and hygiene factors. Examples of motivating agents are:
  A. Vacation time, assignment of a personal staff assistant.
  B. Work satisfaction, fringe benefits.
  C. Plush office space, performance based salary raise.
  D. Sense of personal achievement, work satisfaction.

## Slide 62: Sample Question
The second highest stage of Maslow’s hierarchy of needs is called:
  A. Social
  B. Self actualization
  C. Esteem
  D. Safety

## Slide 63: Sample Question
According to McGregor’s concept of theory X and theory Y, which of the following statements is true?:
  A. Theory Y managers view their subordinates as lazy, irresponsible, and resistant to change.
  B. Theory Y managers view their subordinates as creative, imaginative, and agreeable to change.
  C. Theory X managers tend to delegate authority.
  D. McGregor did not conceive of theory X and theory Y.

## Slide 64: Sample Question
A project manager wants to do as much as she can to help in developing her project team. Which of the following is a key barrier to project team development?
  A. Strong matrix management structure
  B. Major problems that delay the project completion date or budget targets
  C. Team members who are accountable to both functional and project managers
  D. Formal training plans that cannot be implemented

## Slide 65: Sample Question
Management has approached Tyler, one of your project team members. Tyler is a database administrator and developer, whose work is always on time, accurate, and of quality. He also has a reputation of being a “good guy” and is well liked. Because of this, management has decided to move Tyler into the role of a project manager for a new database administration project. This is an example of which of the following?
  A. Management by exception
  B. The halo effect
  C. Management by objectives
  D. McGregor’s Theory of X and Y

## Slide 66: Sample Question
What is the benefit of using a co-located team?
  A. The project team is dispersed so the team is self-led.
  B. The project team is dispersed so communication increases.
  C. The project team is in the same physical location so their ability to work as a team is enhanced.
  D. The project team is in the same physical location so project costs are greatly reduced.

## Slide 67: Sample Question
Susan is the project manager for the PMG Project. She makes all decisions on the project team regardless of the project team objections. This is an example of which of the following management styles? :
  A. Autocratic
  B. Democratic
  C. Laissez faire
  D. Exceptional

## Slide 68: Sample Question
Mike is the project manager for a project with a very tight schedule. The project is running late and Mike feels that he does not have time to consider all the possible solutions that two team members are in disagreement over. Mike quickly decides to go with the team member with the most seniority. This is an example of which of the following?
  A. Problem solving
  B. Compromising
  C. Forcing
  D. Withdrawal

## Slide 69: Sample Question
Which theory believes that workers need to be involved with the management process?
  A. McGregor’s Theory of X and Y
  B. Ouchi’s Theory Z
  C. Herzberg’s Theory of Motivation
  D. The Expectancy Theory

## Slide 70: Sample Question
Because of his good PM results, Tony has been given an office on the top floor. This is an example of ________?
  A. Fringe benefits
  B. Perks
  C. Herzberg’s
  D. Ishikawa’s technique

## Slide 71: Sample Question
Matt is not very happy with some of the team members that were given to him. This situation clearly shows an example of:
  A. Recurrent assignment
  B. Premature assignment
  C. Pre-assignment
  D. Negotiation

## Slide 72: Sample Question
The use of virtual teams allow project managers to:
  A. Work over the net
  B. Include workers from home offices
  C. Work without a time schedule
  D. None of the above

## Slide 73: Sample Question
Forming, Norming, Storming are:
  A. Team development tactics
  B. Quality metrics
  C. Motivational theories
  D. None of the above

## Slide 74: Bibliography
Project Management Institute. (2013). A Guide to the Project Management Body of Knowledge (PMBOK®) (5th Ed.). Pennsylvania, United States of America: Project Management Institute.
    Mulcahy, R. (2013)( PMP Exam Prep. (8th Ed). United States of America: McGraw-Hill.