## Slide 1
Human Resources Management

## Slide 2
Acquire Project Team
Inputs
Tools & Techniques
Outputs
Human Resource Management Plan
Enterprise Environmental Factors
Pre-assignment
Project Staff Assignments
Negotiation
Acquisition
Virtual Teams
Resources Calendars
Project Management Plan Updates
Organizational Process Assets
Multi – criteria decision analysis

## Slide 3
Acquire Project Team - Inputs
Inputs
Human resource management plan
Enterprise Environmental Factors
Organizational Process Assets

## Slide 4
Acquire Project Team – Tools & Techniques
Tools & Techniques
Pre-assignment
Negotiation
Acquisition
Virtual Teams
Multi – criteria decision analysis

## Slide 5
Acquire Project Team
Acquire project team is the process of confirming human resource availability and obtaining the team necessary to complete project assignments
  PM should negotiate and influence others to provide required resources
  Failure to acquire resources may affect schedules, budgets, customer satisfaction, quality and risks
  Alternative resources with lower competency may be the solution when the best are not available.

## Slide 6
Acquire Project Team Inputs Tools & Techniques
Pre-Assignment
Negotiation
  Done with Functional managers
  Other project managers
  External organizations
Acquisition
  Hiring individual consultants or subcontracting
Virtual Teams
  From the same company but live in widespread geographic areas
  Working from home employees
  People in different shifts or hours
  People with mobility limitations
  Projects ignored due to travel expenses

## Slide 7
Acquire Project Team - Outputs
Outputs
Project Staff Assignments
Resources Calendars
Project Management Plan Updates

## Slide 8
Develop Project Team
Inputs
Tools & Techniques
Outputs
Project Staff Assignments
Interpersonal Skills
Team Performance Assessments
Training
Team Building Activities
Ground Rules
Co-location
Recognition and Rewards
Enterprise Environmental Factors Updates
Human resource management plan
Resource Calendars
Personal assessment tools

## Slide 9
Develop Project Team - Inputs
Inputs
Project Staff Assignments
Human resource management plan
Resource Calendars

## Slide 10
Develop Project Team – Tools & Techniques
Tools & Techniques
Interpersonal Skills
Training
Team Building Activities
Ground Rules
Co-location
Recognition and Rewards
Personal assessment tools

## Slide 11
Develop Project Team
The process of improving the competencies, team interaction and the overall team environment to enhance project performance.
It requires the skills to identify, build, maintain, motivate, lead and inspire project teams.
Objectives of developing a project team include:
  Improve knowledge and skills of team
  Improve feeling and trust among team members
  Create dynamic and cohesive team culture,

## Slide 12
Develop Project Team Tools & Techniques
Team-Building Activities
  Creating team identity
  Promote trust
  Good team leadership
  Team forming stages (Tuckman ladder of team development)
    Forming (independent and not open)
    Storming
    Norming (Trust and adjust)
    Performing (Interdependent, smoothly and effectively working)
    Adjourning (moving out)

## Slide 13
Develop Project Team Tools & Techniques
Ground Rules
Co-location
Recognition and Rewards
  Only desirable behavior
  Win-lose rewards can hurt team cohesiveness
  People should feel valued in the organization
  Recognition during the life cycle is better than after project completion

## Slide 14
Develop Project Team - Outputs
Outputs
Team Performance Assessments
Enterprise Environmental Factors Updates

## Slide 15: Thank you !