## Slide 1: Project Communication Management

## Slide 2
Course Objectives
The purpose of this course is to learn the Project Management Institute (PMI) processes required to ensure timely and appropriate planning, collection, creation, distribution, storage, retrieval, management, control, monitoring and disposition of project information.
At the conclusion of this course, participants should be able to:
Identify
the three processes of communications management as defined by PMBOK
Create
a clear and concise communication plan that includes all required information and communication necessary to complete the project successfully
Recognize
Processes for their companies or organizations
List
Techniques and tools of effective project communications

## Slide 3
Project Communications Management
PMBOK Version 4 | PMBOK Version 5
10.1 Identify Stakeholders | Moved to 13.1
10.2 Plan Communications | 10.1 Plan Communications Management
10.3 Distribute Information | 10.2 Manage Communications
10.4 Manage Stakeholder Expectations | Moved to 13.3
10.5 Report Performance | 10.3 Control Communications

## Slide 4
PM PROCESS | Initiating | Planning | Executing | Controlling | Closing
Integration | 4.1 Develop Project charter | 4.2 Develop Project Management Plan | 4.3 Direct & Manage Project Work | 4.4 Monitor & Control Project Work 4.5 Perform Integrated Change Control | 4.6 Close Project or Phase
Scope |  | 5.1 Plan Scope Management 5.2 Collect Requirements 5.3 Define Scope 5.4 Create WBS |  | 5.5 Validate Scope 5.6 Control Scope | 
Time |  | 6.1 Plan Schedule Management 6.2 Define Activities 6.3 Sequence Activities 6.4 Estimate Activity Resources 6.5 Estimate Activity Durations 6.6 Develop Schedule |  | 6.7 Control Schedule | 
Cost |  | 7.1 Plan Cost Management 7.2 Estimate Costs 7.3 Determine Budget |  | 7.4 Control Costs | 
Quality |  | 8.1 Plan Quality Management | 8.2 Perform Quality Assurance | 8.3 Control Quality | 
Human Resources |  | 9.1 Plan Human Resource Management | 9.2 Acquire Project Team 9.3 Develop Project Team 9.4 Manage Project Team |  | 
Communications |  | 10.1 Plan Communications Management | 10. 2 Manage Communications | 10.3 Control Communications | 
Risk |  | 11.1 Plan Risk Management 11.2 Identify Risks 11.3 Perform Qualitative Risk Analysis 11.4 Perform Quantitative Risk Analysis 11.5 Plan Risk Responses |  | 11.6 Control Risks | 
Procurement |  | 12.1 Plan Procurement Management | 12.2 Conduct Procurements | 12.3 Control Procurements | 12.4 Close Procurements
Stakeholder Management | 13.1 Identify Stakeholders | 13.2 Plan Stakeholder Management | 13.3 Manage Stakeholder Engagement | 13.4 Control Stakeholder Engagement | 

## Slide 5
What is Communication?
Project
Information

## Slide 6
Why is Communication Important?

## Slide 7
Introduction
Communications most frequent problem for PM’s on a project
PM spends 90% time communicating
Communications Management Plan
Focus on Stakeholders
Effective PM’s need to Plan, Structure and Control Communications

## Slide 8: Relevance of Project Communication Management
Communication is considered the life-blood of a project. Hence, it is necessary to undertake it through systematic project communication management.
Key basic questions addressed in project communication management include who gets what information, when and how often, in what format and through which channel(s).
Project communication management is a means for ensuring that the project stakeholders are kept „satisfied“ and do not create complications in the course of the project‘s life-cycle. It also helps to forestall undesirable surprises, omissions etc. which may adversely affect the project‘s scope, cost and time.

## Slide 9: Project Communication (Effectiveness and Efficiency)
Effective project communication means meeting the informational needs of the project stakeholders to a level which enables them to properly perform their roles and responsibilities. Many potential adverse impacts for the project can be avoided in this case.
Efficient project communication means that the communi-cation is taking place with a reasonable (i.e. not excessive) input of project resources.
The intensity and complexity of project communication depends on the nature of the project. In general, projects with more diverse internal and external stakeholders will be require more intricate communication management.

## Slide 10: Project Communication Management (The PMI Standard)
According to the PMI, project communication management encompasses the following three processes:
Plan Communications: Determing the information and communication needs of the project stakeholders.
Manege Communications: Making needed information avail- able to the stakeholders in a timely manner.
Control Communications: Collecting and distributing perfor- mance information.

## Slide 11
Communications Management
“The processes required to ensure timely and appropriate generation, collection, distribution, storage, retrieval, and ultimate disposition of project information”

## Slide 12
Why Do We Manage Communications?
Project Managers spend most of their time communicating
Communication is complex; requiring choices between:
  Sender-Receiver models
  Choice of media
  Writing style
  Presentation techniques
  Meeting management

## Slide 13
PMBOK Communication Model
Encode – Translate thought to language
Message – Output of encoding
Medium – Method to convey message
Noise – Interference with transmission/understanding
Decode – Translation back to thought/idea
Encode
Sender
Decode
Decode
Receiver
Encode
Message
Feedback - Message
MEDIUM
Noise
Noise

## Slide 14
Communication Model
Communications model implies feedback required
Key Terms
  Nonverbal – 55% of Communication
  Paralingual – Pitch and tone of voice
  Active listening – Receiver confirms message and asks for clarification
  Effective listening – Receiver pays attention, thoughtfully responds, and provides feedback

## Slide 15
Communication
An effective message must survive the noise and return as feedback to the sender
Channels increase exponentially with additional people [ # = N(N-1)/2 ]
Communicate and document to keep the team and stakeholders happy and productive!

## Slide 16
Plan Communications Management
Inputs
Tools & Techniques
Outputs
Stakeholder register
Communications Requirements Analysis
Communications Management Plan
Communication Technology
Communication Models
Communication Methods
Project Document Updates
Project Management Plan
Enterprise Environmental Factors
Organizational Process Assets
Meetings

## Slide 17
Plan Communications - Inputs
Inputs
Stakeholder register
Enterprise Environmental Factors
Organizational Process Assets
Project Management plan

## Slide 18
Guidelines for Project Communication Plans
Effectiveness
Efficiency
Realism
Recipent Focus
Transparency
Flexibility
Customizability
Proportionality
Inclusiveness
Innovativeness
Generates Confidence
Simplicity
Balanced
Documented
Proactive
Cultural Sensitivity
Continous Improvement
Clear Responsibilities
User Feedback
Lessons Learned
Legal / Policy Compliance

## Slide 19
Plan Communications
Determine:
  Who needs the information
  When will they need it
    How frequently
  How will it be given to them
  Who will provide it
Often done very early to allow appropriate resources to be allocated.
Should be reviewed regularly and revised as needed.

## Slide 20
Plan Communications– Tools & Techniques
Tools & Techniques
Communications Requirements Analysis
Communication Technology
Communication Models
Communication Methods
Meetings

## Slide 21
Plan Communications
Project
Customer, Sponsor, Functional Managers and Team Members
Internal vs. External
Vertically vs. Horizontal
Other Stakeholders
Other Projects
Other Project Managers
Tools & Techniques – Communication Requirements Analysis

## Slide 22
Plan Communications
Communication Types | When Used
Formal Written | Complex problems, project management plans, project charter
Formal Verbal | Presentations, speeches
Informal Written | E-mail, handwritten notes
Informal Verbal | Meetings, conversations
Tools & Techniques – Communication Requirements Analysis
  Determine the types of communication that will be used for particular situations.

## Slide 23
Plan Communications
Tools & Techniques – Communication Technology
  Methods used to transfer information.
    Influencing factors
      Urgency of the need for information
      Availability of technology
      Expected project staffing
      Duration of the project
      Project environment

## Slide 24
24
Tools & Techniques – Interpersonal Skills
Active Listening: the receiver confirms listening by nodding, eye contact and asking questions for clarification.
Effective Listening: the receiver attentively watches the sender to observe physical gestures and facial expressions. In addition, the receiver contemplates responses, asks pertinent questions, repeats or summarizes what the sender has sent and provides feedback.
Feedback: affirming understanding and providing information.
Noise: anything that compromises the original meaning of the message.
Nonverbal Communication: about 55% of all communication, based on what is commonly called body language.
Paralingual Communication: optional vocal effects, the tone of voice that may help communicate meaning or the use of manner of speaking to communicate particular meanings.
Plan Communications

## Slide 25
Plan Communications
Encode
Message
Decode
Encode
Feedback Message
Decode
Channel or Medium
SENDER
RECEIVER
Noise
Noise
Basic Communication Model (based on PMBOK)

## Slide 26
Plan Communications
Basic Communication Model
Sender
Encoded Message sent
Message received & “unencoded” (decoded)
Method of Communication
Communication Type
Paralingual
Non-verbal
Feedback
Active Listening
Receiver

## Slide 27
Plan Communications
Communication Method | Description
Interactive | One person provides information, others receive and respond
Push | One way stream targeted at specific recipients, no feedback
Pull | Large volumes of Information is placed in a location intended for large audiences, recipients responsibility to retrieve.
Communication Methods

## Slide 28
Plan Communications
n(n-1) = number of
2 channels
communication channels increases exponentially, as the number of people involved increases
Communication Channels
4 stakeholders = 6 channels
5 stakeholders = 10 channels
100 stakeholders = 4,950 channels

## Slide 29
Plan Communications - Outputs
Outputs
Communications Management Plan
Project Document Updates

## Slide 30
Thank you !